Sprint Planning – Story Points & Velocity

Project: Script-Controlled ACL – Restrict Record Access Based on Field Value

Team ID: SWTID-2026-7644

A Sprint

A fixed period or duration in which a team works to complete a set of tasks.

An Epic

A big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story

A small task. It is part of an Epic.

A Story Point

A number that represents how much effort a story takes to complete (usually in the Fibonacci sequence).

Story Point - 5 (1, 2, 3, 5)

Sprint 1

Security & Access Foundation (Epic 1)

Understanding ACL Requirements (USN1) 2

Defining Record Fields & Access Conditions (USN2) 3

Creating User Roles & Permissions (USN3) 3

Script-Controlled ACL Development (Epic 2)

Creating ACL Script Logic (USN4) 5

Evaluating Field Value Conditions (USN5) 3

Allow/Deny Access Decision (USN6) 3

Total Story Point in Sprint 1 = 2+3+3+5+3+3 = 19

Sprint 2

Testing & Audit (Epic 3)

Test Authorized Access (USN7) 2

Test Unauthorized Access (USN8) 2

Audit Access Decisions (USN9) 3

Deployment & Maintenance (Epic 4)

Configure ACL for Multiple Fields (USN10) 3

Maintain and Update Access Rules (USN11) 3

Sprint 2 – Continued

Documentation & Demonstration (Epic 5)

Prepare Project Documentation (USN12) 2

Prepare Security Test Demo (USN13) 3

Total story Point in Sprint 2 = 2+2+3+3+3+2+3 = 18

Total Story Points

Sprint 1 = 19

Sprint 2 = 18

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 19 + 18 = 37

No of Sprints = 2

Velocity = 37 / 2

18.5 (Story Points per Sprint)

Your team’s velocity is 18.5 Story Points per Sprint.